SUPPORTPILOT

Build and Deployment Plan

What to build, in which order, how the services connect, and how changes reach production

| Document ID | SP-BUILD-001 |
| --- | --- |
| Status | Architecture baseline for implementation |
| Version | 1.0 |
| Date | 2026-09-07 |

Purpose

This document defines the agreed SupportPilot product and secure implementation. It is written in simple English so product, engineering, security, and operations teams can use the same design.

# Contents

- Build Strategy

- Repository Structure

- Local Services

- Build Phases

- Configuration

- Database Migration

- Onyx Integration

- OPA Integration

- Worker and Approval Portal

- Deployment Pipeline

- Production Readiness

- Definition of Done

# 1. Build Strategy

Build the final security boundaries from the beginning. Each phase produces a working vertical slice and adds capability without replacing the identity, authorization, database, approval, or audit model.

Build rule: A phase is complete only when its positive and negative authorization tests pass. A successful chat response alone is not completion.

# 2. Repository Structure

supportpilot/
  README.md
  compose.yaml
  .env.example
  docs/
    architecture/
    decisions/
    runbooks/
  services/
    api/
      src/
        auth/
        policy/
        tools/
        repositories/
        audit/
      tests/
      Dockerfile
    worker/
      src/
        jobs/
        adapters/
        idempotency/
      tests/
      Dockerfile
    approval-portal/
      src/
      tests/
      Dockerfile
  database/
    migrations/
    seeds/
    tests/
  policy/
    supportpilot/
    tests/
  openapi/
    supportpilot-actions.yaml
  infrastructure/
    local/
    production/
  scripts/
    bootstrap-local.ps1
    verify-local.ps1

# 3. Local Services

| Service | Container name | Persistent data | Exposed access |
| --- | --- | --- | --- |
| Onyx | onyx-* | Onyx application volumes. | User access through reverse proxy. |
| Keycloak | supportpilot-keycloak | Identity database or dedicated schema. | Login through reverse proxy; admin restricted. |
| SupportPilot API | supportpilot-api | None; state is in PostgreSQL. | Internal action endpoint; optional local health endpoint. |
| OPA | supportpilot-opa | Versioned policy bundle mounted read-only. | Private service network only. |
| PostgreSQL | supportpilot-postgres | Named database volume. | Private database network only. |
| Approval portal | supportpilot-approval | None; uses API. | Authorized approvers through reverse proxy. |
| Worker | supportpilot-worker | None; state is in PostgreSQL. | No public inbound access. |
| Migration job | supportpilot-migrate | Writes schema state to PostgreSQL. | One-shot deployment job. |

# 4. Build Phases

## Phase 0 - Project baseline

- Create repository structure, coding standards, threat model, and architecture decision records.

- Pin container images and dependencies.

- Create separate Docker networks for edge, application, policy, and database traffic.

- Create local secret files that are excluded from version control.

- Add health checks and one command to start or verify the environment.

## Phase 1 - Identity and one protected read

- Configure Keycloak realm, clients, redirect addresses, users, groups, and roles.

- Configure Onyx authentication and individual OAuth forwarding for the SupportPilot action.

- Build the API token-verification middleware.

- Create the get_order endpoint and strict OpenAPI schema.

- Create the first OPA authorization rule and tests.

- Create PostgreSQL organizations, users, memberships, customers, and orders with RLS.

- Confirm same-tenant access and cross-tenant denial end to end.

## Phase 2 - Complete read capabilities

- Add customer search, customer details, ticket details, order items, and shipment status.

- Add field-level response schemas and pagination.

- Add audit events for allowed and denied tool calls.

- Add prompt-injection test records to tickets and confirm they cannot change authorization.

- Add model and tool-call budgets to the Onyx agent configuration or action service.

## Phase 3 - Controlled low-impact writes

- Add internal-note creation with ownership, length, and content constraints.

- Use database checks and policies for organization and ticket visibility.

- Record the author from the verified identity rather than model arguments.

- Add concurrency protection and audit evidence.

## Phase 4 - Approval and worker

- Create action request, decision, job, execution, and idempotency tables.

- Build propose_refund and get_action_status tools.

- Build the approval portal with independent approver authorization.

- Build the worker, job lease, retry policy, immutable payload checks, and provider adapter.

- Confirm that no protected effect occurs before approval and no effect occurs twice.

## Phase 5 - Hardening and operational readiness

- Move secrets to the selected production secret manager and use workload identity where available.

- Add centralized logs, metrics, traces, alerts, backups, restoration tests, and incident runbooks.

- Add dependency, image, infrastructure, and policy checks to the deployment pipeline.

- Perform application, API, agent, authorization, and infrastructure security assessments.

- Complete load, failure, recovery, and rollback testing.

# 5. Configuration

| Setting | Owner | Example purpose |
| --- | --- | --- |
| KEYCLOAK_ISSUER | API configuration | Expected token issuer. |
| SUPPORTPILOT_AUDIENCE | API configuration | Required token audience. |
| OPA_URL | API configuration | Private OPA decision endpoint. |
| DATABASE_HOST / DATABASE_NAME | API and worker configuration | Database location without credentials. |
| API_DATABASE_SECRET_FILE | API secret mount | Restricted API database credential. |
| WORKER_DATABASE_SECRET_FILE | Worker secret mount | Restricted worker database credential. |
| ACTION_MAX_AMOUNT | Versioned policy/data | Hard upper bound for an action type. |
| AGENT_MAX_TOOL_CALLS | Agent runtime | Maximum tool calls in one user turn. |
| AUDIT_RETENTION_DAYS | Operations configuration | Approved audit retention period. |

The example environment file contains names and safe defaults only. Real secret values are never committed.

# 6. Database Migration

- The pipeline builds and tests the migration artifact.

- A reviewer approves schema, grant, function, and policy changes.

- The one-shot migration job receives the migration credential.

- The job checks the current schema version and applies forward migrations transactionally where possible.

- The job runs database permission and RLS smoke tests.

- The job records the version and exits. Runtime services never receive the migration credential.

# 7. Onyx Integration

- Create an OpenAPI 3.1 document containing only the approved SupportPilot action endpoints.

- Give each operation a narrow operation identifier, clear description, strict request schema, and bounded response schema.

- Configure individual OAuth authentication so SupportPilot receives the user identity.

- Register the action with the SupportPilot agent and confirm the model can call only listed operations.

- Set agent instructions that explain when to use tools and how to treat tool errors without claiming extra authority.

- Test tool calls with normal text, administrator claims, malformed identifiers, and indirect instructions stored in data.

## Example tool definition

paths:
  /v1/orders/{order_number}:
    get:
      operationId: get_order
      summary: Get an order visible to the authenticated user
      parameters:
        - name: order_number
          in: path
          required: true
          schema:
            type: string
            pattern: "^ORD-[0-9]{4,12}$"
      responses:
        "200":
          description: Authorized order result
        "404":
          description: Not found or not allowed

# 8. OPA Integration

- Run OPA on a private network with policy loaded from a read-only versioned bundle.

- The API sends structured input and applies a short timeout.

- The API treats unavailable, undefined, or malformed decisions as deny.

- Policy unit tests run before a bundle can be published.

- Every decision records the policy version and stable reason code.

- Only the control-plane deployment identity can publish a new policy bundle.

# 9. Worker and Approval Portal

## Approval portal requirements

- Display action type, requester, organization, resource, amount, destination, reason, risk level, and expiration.

- Display the exact immutable payload that will execute.

- Require a current approver token and re-check authorization at decision time.

- Prevent self-approval where policy requires independence.

- Record approval, rejection, comment, policy version, and timestamp.

## Worker requirements

- Claim one queued job atomically with a lease.

- Verify approval state, expiry, payload hash, and idempotency before execution.

- Use a dedicated adapter for each external provider.

- Allow only configured destinations, methods, and operation types.

- Use bounded retries with provider-state checks for ambiguous timeouts.

- Store outcome evidence and release or complete the job transactionally.

# 10. Deployment Pipeline

- Check formatting, static analysis, unit tests, policy tests, and migration tests.

- Scan dependencies, secrets, source, container images, and infrastructure configuration.

- Build immutable versioned images and generate provenance and dependency inventory.

- Deploy to an isolated test environment.

- Run authentication, authorization, RLS, tool, approval, idempotency, and failure tests.

- Require review for production policy, schema, tool, and infrastructure changes.

- Deploy with a documented rollback path and monitor health and security signals.

# 11. Production Readiness

| Area | Required before production |
| --- | --- |
| Identity | Production realm, MFA policy, account lifecycle, service identities, key rotation. |
| Data | Approved classification, retention, encryption, backups, restoration test, migration plan. |
| Network | Private service networks, TLS, egress allowlists, restricted administration. |
| Application | Security review, error handling, rate limits, concurrency and load tests. |
| Agent | Prompt-injection tests, tool-call limits, output minimization, safe failure behavior. |
| Actions | Approval policy, provider sandbox tests, idempotency, reconciliation, rollback or compensation. |
| Operations | Metrics, alerts, logs, traces, on-call ownership, incident and recovery runbooks. |
| Governance | Named owners, reviewed policies, change control, risk acceptance, launch approval. |

# 12. Definition of Done

- The feature has a written business purpose and named owner.

- The tool schema exposes only required parameters and response fields.

- Positive, negative, cross-tenant, and malformed-input tests pass.

- Policy, database grants, and RLS behavior are tested where applicable.

- Sensitive actions include approval, payload integrity, idempotency, and audit evidence.

- Secrets and privileged credentials are absent from source, images, prompts, and logs.

- Monitoring and controlled error behavior exist.

- Documentation and threat model are updated.